# Coordination Intelligence: An Autonomous Agent Framework for Organizational Blocker Resolution

Pavel Sukhachev Electromania LLC, Florida, USA pavel@electromania.llc ORCID: 0009-0006-4546-9963

## Abstract

Organizations lose an estimated $1.9 trillion each year to coordination failures. Existing tools fall into two camps: status collectors that gather updates but take no action, and project management databases that track tasks but cannot resolve them. Neither category addresses the root cause – blockers that stall work across teams. We present Coordination Intelligence, a framework built on the Autonomous Resolution Loop (ARL). The ARL is an eight-step closed-loop system: DETECT, CLASSIFY, ROUTE, ENGAGE, COORDINATE, RESOLVE, VERIFY, and LEARN. It moves from passive tracking to active resolution. Five supporting innovations complete the framework. The Company DNA Framework encodes organizational values in machine-readable form to govern AI decisions. Adaptive Channel Intelligence uses weighted scoring to select the best communication channel for each interaction. The Cross-Functional Dependency Graph maps who-waits-on-whom in real time and calculates blast radius for each blocker. The CDI Proxy measures coordination overhead from system APIs rather than unreliable surveys. Quiet Resolution Mode resolves blockers invisibly, without broadcasting problems across the organization. We provide an open-source reference implementation in Python (Apache 2.0) and propose an evaluation methodology with target metrics. To our knowledge, this is the first framework that autonomously detects, classifies, and resolves organizational blockers in a closed loop.

Keywords: coordination intelligence, autonomous agents, blocker resolution, organizational efficiency, multi-agent systems, dependency graphs

## 1. Introduction

### 1.1 The Coordination Debt Problem

Knowledge work runs on coordination. Teams must align priorities, share information, and resolve dependencies. When coordination breaks down, work stops.

The cost is staggering. Gallup estimates that poor collaboration costs $1.9 trillion in US productivity each year [1]. A 2023 Grammarly study found that 64% of employees waste more than three hours per week on collaboration inefficiencies [2]. Professionals lose 31 hours per month to unproductive meetings [3]. Ineffective meetings alone cost the US economy $37 billion per year [4]. At the individual level, managers waste an average of $16,491 per year on coordination overhead [5].

We call this accumulated waste coordination debt. Like technical debt, it compounds over time. Small blockers cascade into large delays. A single unresolved dependency can stall an entire team.

### 1.2 The Gap in Existing Tools

Organizations have invested heavily in collaboration tools. Standup bots collect daily updates. Project management platforms track tasks and deadlines. AI assistants help individuals write code and draft emails.

Yet none of these tools resolve blockers. They detect problems at best. They track problems at most. But they leave resolution to humans.

Consider a typical scenario. Alice needs a database schema from Bob before she can build an API. Bob is blocked by a security review from Charlie. Charlie is traveling and has not responded to messages in two days.

A standup bot will collect Alice’s status: “Blocked on database schema.” A project board will show her task as stalled. An AI assistant can help her draft a follow-up message.

But nobody routes the blocker to Charlie’s manager. Nobody checks if someone else can approve the security review. Nobody calculates that three other teams are also waiting on this chain.

This gap – between detection and resolution – is the problem we address.

### 1.3 Our Contribution

We introduce Coordination Intelligence, a framework that closes the loop between blocker detection and blocker resolution. Our contributions are:

- The Autonomous Resolution Loop (ARL): An eight-step closed-loop process that detects, classifies, routes, and resolves organizational blockers without human orchestration.

- Company DNA Framework: A machine-readable encoding of organizational values, decision principles, and authority thresholds that governs how the AI agent makes decisions.

- Adaptive Channel Intelligence: A weighted scoring algorithm that selects the optimal communication channel for each interaction based on urgency, response history, and user preferences.

- Cross-Functional Dependency Graph: A directed graph structure that maps employee, project, and task dependencies in real time, enabling blast radius calculation and bottleneck identification.

- CDI Proxy: A survey-free metric for coordination overhead, computed entirely from system APIs (calendar, messaging, task management, email).

- Quiet Resolution Mode: A three-step process for resolving blockers invisibly, without broadcasting problems across the organization.

- Open-source reference implementation: A Python library (Apache 2.0) with six modules, available at github.com/pavelsukhachev/coordination-intelligence.

### 1.4 Paper Organization

Section 2 reviews related work across four categories. Section 3 presents the Autonomous Resolution Loop in detail. Section 4 describes the five supporting framework components. Section 5 introduces the CDI Proxy metric. Section 6 covers the reference implementation. Section 7 proposes our evaluation approach. Section 8 discusses limitations. Section 9 concludes with future work.

## 2. Related Work

We organize related work into four categories: status collection tools, project management platforms, AI productivity assistants, and multi-agent coordination frameworks. Table 1 summarizes the comparison.

### 2.1 Status Collection Tools

Standup bots automate the daily standup meeting. Tools like Geekbot [6], Standuply [7], Range [8], and Friday [9] ask team members three questions: What did you do? What will you do? What blocks you?

These tools serve a useful function. They collect status asynchronously. They reduce meeting time. They create a written record.

But they stop at collection. When an employee reports a blocker, the bot records it. It does not route it. It does not resolve it. It does not even classify it.

The blocker sits in a Slack channel or email digest. Someone must read it. Someone must decide what to do. Someone must take action.

This is the detection-only pattern. The tool sees the problem but cannot act on it.

### 2.2 Project Management Platforms

Project management tools like Jira [10], Asana [11], Monday.com [12], and Linear [13] provide rich task tracking. They support workflows, dependencies, milestones, and reporting.

These tools are powerful passive databases. They track what needs to happen. They show what is late. They visualize dependencies between tasks.

But they are reactive, not proactive. A Jira board shows that a task is blocked. It does not contact the blocker. It does not find an alternative path. It does not calculate the downstream impact.

Some tools offer automation rules (e.g., “if task is blocked for 3 days, notify manager”). These are simple triggers, not intelligent resolution. They lack context about organizational values, communication preferences, or dependency chains.

This is the tracking-only pattern. The tool knows the state but cannot change it.

### 2.3 AI Productivity Assistants

Large language model (LLM) assistants like GitHub Copilot [14], ChatGPT [15], and Microsoft 365 Copilot [16] have transformed individual productivity. They help with code generation, email drafting, document summarization, and meeting notes.

These tools are powerful but individually scoped. They help one person work faster. They do not coordinate between people.

An AI assistant can help Alice draft a follow-up message to Bob. It cannot determine that Bob is blocked by Charlie. It cannot assess whether the security review can be delegated. It cannot route the issue through proper organizational channels.

This is the individual-only pattern. The tool accelerates one person but does not see the system.

### 2.4 Multi-Agent Coordination Frameworks

Recent multi-agent frameworks have made progress on computational task coordination. LangGraph [17] provides graph-based workflows for LLM applications. CrewAI [18] implements a Think-Act-Observe cycle with delegation tools and hierarchical collaboration patterns. AutoGen [19] offers GraphFlow for sequential, parallel, and conditional agent coordination, along with Swarm handoffs and the Magentic-One orchestrator [20].

These frameworks solve an important problem: how to coordinate multiple AI agents working on computational tasks. CrewAI agents can delegate subtasks to specialist agents. AutoGen agents can hand off conversations in a swarm pattern. LangGraph can route between agents based on state conditions.

However, these frameworks coordinate software agents, not human teams. They handle computational task decomposition, not organizational blocker resolution. The agents they coordinate are LLMs and tools, not employees with calendars, communication preferences, and reporting structures.

A CrewAI delegation assigns a subtask to another AI agent. Our framework contacts a human employee through their preferred channel at the right time. An AutoGen handoff passes conversation state between agents. Our framework routes a blocker through organizational authority levels.

This is the computational-only pattern. The framework coordinates machines but not people.

### 2.5 Comparison Summary

Table 1. Comparison of existing approaches with Coordination Intelligence.

| Capability | Standup Bots | PM Tools | AI Assistants | Multi-Agent | Coord. Intelligence |
| --- | --- | --- | --- | --- | --- |
| Blocker Detection | Manual report | Manual flag | None | None | Automated + Manual |
| Blocker Classification | None | Manual tags | None | Task types | 5-type taxonomy |
| Resolution Routing | None | Simple rules | None | Agent delegation | Authority-aware |
| Active Resolution | None | None | Draft help | Agent execution | Closed-loop |
| Dependency Mapping | None | Basic links | None | DAG-based | Cross-functional graph |
| Channel Selection | Fixed | Fixed | None | None | Adaptive ML |
| Org Values Encoding | None | None | None | None | Company DNA |
| Outcome Verification | None | Manual | None | Automated | Dual-party |
| Learning | None | None | None | Limited | Pattern memory |
| Scope | Team | Project | Individual | Agents | Organization |

## 3. The Autonomous Resolution Loop

The Autonomous Resolution Loop (ARL) is the core contribution of this paper. It is an eight-step closed-loop process that transforms blocker handling from passive detection to active resolution.

The key word is closed-loop. Most organizational tools operate in open loops. They detect a problem and present it. A human must close the loop by taking action.

The ARL closes the loop automatically. It detects a blocker, classifies it, routes it to the right person, engages them through the right channel, coordinates the resolution, confirms the fix, and learns from the outcome.

Figure 1 shows the complete loop.

+---------+     +-----------+     +-------+     +--------+
    | DETECT  | --> | CLASSIFY  | --> | ROUTE | --> | ENGAGE |
    +---------+     +-----------+     +-------+     +--------+
         ^                                               |
         |                                               v
    +---------+     +-----------+     +---------+   +------------+
    |  LEARN  | <-- |  VERIFY   | <-- | RESOLVE | <-| COORDINATE |
    +---------+     +-----------+     +---------+   +------------+

Figure 1. The Autonomous Resolution Loop (ARL). Eight steps form a closed loop from detection through learning.

### 3.1 Step 1: DETECT

Detection is the entry point. The ARL detects blockers through three channels.

Structured check-ins. The system asks team members about blockers on a schedule. Unlike standup bots, the ARL asks targeted follow-up questions. If an employee reports “waiting on security review,” the system asks: “Who is responsible? When did you request it? What is the deadline impact?”

Passive monitoring. The system monitors signals from connected systems. A task that has not moved in three days. A pull request with no reviewer assigned for 48 hours. A meeting that was canceled twice. These are blocker signals that require no human report.

Direct reports. Employees can report blockers at any time through any connected channel. The system accepts natural language input and extracts structured blocker data.

@dataclass
class BlockerSignal:
    source: Literal["checkin", "monitor", "report"]
    reporter_id: str
    description: str
    detected_at: datetime
    related_tasks: list[str]
    confidence: float  # 0.0 to 1.0

### 3.2 Step 2: CLASSIFY

Not all blockers are equal. The ARL classifies each blocker into one of five types. Each type has a different resolution strategy.

Table 2. Blocker type taxonomy.

| Type | Definition | Example | Typical Resolution |
| --- | --- | --- | --- |
| Dependency | Waiting on output from another person or team | “Need API spec from backend team” | Route to owner, find alternative |
| Resource | Lacking tools, access, budget, or capacity | “Need AWS access to deploy” | Provision resource, escalate |
| Technical | Stuck on a technical problem | “Cannot reproduce the bug” | Connect with expert, pair session |
| Knowledge | Missing information or context | “Don’t know the auth requirements” | Find knowledge source, share docs |
| Organizational | Blocked by process, policy, or approval | “Waiting on VP approval for design” | Escalate through authority chain |

Classification uses a combination of keyword matching, context analysis, and historical patterns. The classifier outputs a type and a confidence score.

@dataclass
class ClassifiedBlocker:
    signal: BlockerSignal
    blocker_type: Literal[
        "dependency", "resource", "technical",
        "knowledge", "organizational"
    ]
    severity: Literal["low", "medium", "high", "critical"]
    confidence: float
    affected_tasks: list[str]
    estimated_blast_radius: int  # number of downstream tasks

Severity is determined by three factors: the number of downstream tasks affected (blast radius), the time the blocker has been active, and the proximity of related deadlines.

### 3.3 Step 3: ROUTE

Routing determines who should handle the blocker. The ARL uses three authority levels.

Immediate (Level 1). The blocker can be resolved by the reporter or their direct peers. Example: a knowledge blocker where the answer exists in documentation. The system shares the relevant link. No escalation needed.

Standard (Level 2). The blocker requires action from someone outside the reporter’s immediate team. Example: a dependency blocker where another team must deliver an artifact. The system contacts the relevant person and their manager.

Elevated (Level 3). The blocker requires action from senior leadership or involves policy changes. Example: an organizational blocker where a VP must approve a design exception. The system escalates through the authority chain defined in Company DNA.

@dataclass
class RoutingDecision:
    blocker: ClassifiedBlocker
    authority_level: Literal["immediate", "standard", "elevated"]
    target_resolver: str  # employee ID
    backup_resolvers: list[str]
    escalation_path: list[str]  # ordered chain
    max_wait_hours: float

### 3.4 Step 4: ENGAGE

Engagement contacts the target resolver through the optimal channel. This step uses Adaptive Channel Intelligence (Section 4.2) to select the best method.

The engagement message follows a structured template:

- Context: What is blocked and who is affected.

- Ask: What specific action is needed.

- Impact: What happens if the blocker is not resolved.

- Deadline: When the resolution is needed.

The message adapts to the channel. A Slack message is brief. An email includes more context. A calendar invite includes a meeting agenda.

@dataclass
class EngagementAction:
    routing: RoutingDecision
    channel: str  # "slack", "email", "calendar", "sms"
    message: str
    sent_at: datetime
    expected_response_by: datetime
    follow_up_schedule: list[datetime]

### 3.5 Step 5: COORDINATE

Coordination executes the resolution actions. This step varies by blocker type.

For dependency blockers, the system connects the two parties and tracks the handoff. For resource blockers, the system submits provisioning requests or budget approvals. For technical blockers, the system finds relevant experts and schedules pairing sessions. For knowledge blockers, the system searches documentation and shares findings. For organizational blockers, the system prepares briefing materials for decision-makers.

The system maintains a coordination log for each blocker.

@dataclass
class CoordinationStep:
    action: str
    actor: str
    started_at: datetime
    completed_at: Optional[datetime]
    outcome: Optional[str]
    next_step: Optional[str]

### 3.6 Step 6: RESOLVE

Resolution marks the blocker as addressed. The system records what action was taken, who took it, and how long it took.

A blocker is considered resolved when the blocked party confirms they can proceed. This confirmation can be explicit (“Yes, I have what I need”) or implicit (the blocked task moves to a new state in the project management tool).

### 3.7 Step 7: VERIFY

Verification ensures the resolution actually worked. The ARL checks with both parties: the person who was blocked and the person who resolved the blocker.

This dual-party verification catches false resolutions. Sometimes a blocker is marked as resolved but the underlying issue persists. The blocked party moves on but encounters the same problem again.

The verification check happens 24 hours after resolution. If either party reports the blocker has returned, the ARL restarts from Step 2 (CLASSIFY) with elevated severity.

@dataclass
class VerificationResult:
    blocker_id: str
    reporter_confirmed: bool
    resolver_confirmed: bool
    verified_at: datetime
    blocker_returned: bool
    notes: Optional[str]

### 3.8 Step 8: LEARN

Learning extracts patterns from resolved blockers. The ARL maintains a pattern memory that improves future resolution.

The system tracks: - Which blocker types occur most frequently. - Which teams create the most blockers for other teams. - Which resolution strategies work fastest. - Which communication channels get the fastest responses from each person. - Which blockers tend to recur.

This data feeds back into every step of the loop. Detection improves because the system knows where to look. Classification improves because the system recognizes patterns. Routing improves because the system knows who resolves what. Engagement improves because the system knows how to reach each person.

@dataclass
class ResolutionPattern:
    blocker_type: str
    context_tags: list[str]
    successful_strategy: str
    avg_resolution_hours: float
    recurrence_rate: float
    last_seen: datetime
    occurrence_count: int

### 3.9 Persistence: The Escalation Timeline

What if the target resolver does not respond? The ARL uses a persistence mechanism with defined escalation timelines.

Table 3. Escalation timeline by severity.

| Severity | First Contact | First Follow-up | Second Follow-up | Escalate to Manager | Escalate to Director |
| --- | --- | --- | --- | --- | --- |
| Critical | Immediate | +1 hour | +2 hours | +4 hours | +8 hours |
| High | Within 1 hour | +4 hours | +8 hours | +24 hours | +48 hours |
| Medium | Within 4 hours | +24 hours | +48 hours | +72 hours | +1 week |
| Low | Within 24 hours | +48 hours | +1 week | +2 weeks | N/A |

Each escalation includes a summary of all previous contact attempts. The system never sends angry or accusatory messages. Tone is always professional and factual.

### 3.10 What Makes It Closed-Loop

Three properties make the ARL a true closed-loop system.

Feedback. The LEARN step feeds information back into DETECT, CLASSIFY, ROUTE, and ENGAGE. The system improves with each resolution.

Verification. The VERIFY step confirms that resolution actually occurred. False resolutions are caught and restarted.

Persistence. The escalation timeline ensures that no blocker is forgotten. The system continues until the blocker is resolved or explicitly deprioritized by an authorized person.

Open-loop systems drop problems. Closed-loop systems finish them.

## 4. Framework Components

Five components support the ARL. Each addresses a specific challenge in autonomous blocker resolution.

### 4.1 Company DNA Framework

#### 4.1.1 Motivation

An AI agent that resolves blockers must make decisions. Should it escalate a delayed security review? Should it contact a VP directly? Should it reassign a task to a different team member?

These decisions depend on organizational values. Some organizations value speed over process. Others value consensus over efficiency. Some have strict hierarchies. Others have flat structures.

The Company DNA Framework encodes these values in machine-readable form. It ensures the AI agent makes decisions that align with the organization’s culture.

#### 4.1.2 Structure

The Company DNA is defined in YAML. It contains four sections: core values, decision principles, authority thresholds, and escalation paths.

# Example: Acme Corp Company DNA (synthetic)
company_dna:
  name: "Acme Corp"
  version: "1.0"

  core_values:
    - id: "speed"
      weight: 0.8
      description: "Ship fast. Fix fast."
    - id: "transparency"
      weight: 0.7
      description: "Share context broadly."
    - id: "autonomy"
      weight: 0.6
      description: "Teams decide. Teams own."
    - id: "quality"
      weight: 0.9
      description: "Never ship broken code."

  decision_principles:
    - id: "escalation_bias"
      value: "escalate_early"
      description: "When in doubt, escalate sooner."
    - id: "communication_style"
      value: "direct"
      description: "Be clear and brief."
    - id: "conflict_resolution"
      value: "data_driven"
      description: "Use metrics, not opinions."

  authority_thresholds:
    reassign_task:
      min_level: "team_lead"
      requires_notification: ["original_assignee"]
    skip_level_escalation:
      min_level: "director"
      requires_approval: true
    cross_team_request:
      min_level: "manager"
      requires_notification: ["both_managers"]

  escalation_paths:
    engineering:
      - "tech_lead"
      - "engineering_manager"
      - "director_of_engineering"
      - "vp_engineering"
      - "cto"
    product:
      - "product_manager"
      - "senior_pm"
      - "director_of_product"
      - "vp_product"
      - "cpo"

#### 4.1.3 Alignment Scoring

When the ARL makes a decision, it computes an alignment score. The score measures how well the proposed action aligns with the organization’s values.

The alignment score is a weighted average of value compatibility scores:

alignment_score = sum(value.weight * compatibility(action, value))
                  / sum(value.weight)

Where compatibility(action, value) returns a float between 0.0 and 1.0.

For example, skipping a security review scores high on “speed” (0.9) but low on “quality” (0.1). If quality has weight 0.9 and speed has weight 0.8, the alignment score would be:

alignment = (0.8 * 0.9 + 0.9 * 0.1) / (0.8 + 0.9)
          = (0.72 + 0.09) / 1.7
          = 0.476

This score is below the default threshold of 0.6. The system would not take this action.

def compute_alignment(
    action: str,
    company_dna: CompanyDNA,
    compatibility_fn: Callable
) -> float:
    total_weight = 0.0
    weighted_sum = 0.0
    for value in company_dna.core_values:
        score = compatibility_fn(action, value)
        weighted_sum += value.weight * score
        total_weight += value.weight
    if total_weight == 0:
        return 0.0
    return weighted_sum / total_weight

Actions with alignment scores below the threshold (default 0.6) are not executed. They are flagged for human review.

### 4.2 Adaptive Channel Intelligence

#### 4.2.1 The Channel Selection Problem

Organizations use many communication channels: Slack, email, phone, SMS, video calls, in-person meetings, and calendar invites. Each person has different preferences. Each situation calls for a different medium.

Choosing the wrong channel wastes time. An urgent blocker sent by email may go unread for hours. A low-priority question sent by phone call interrupts deep work.

#### 4.2.2 Weighted Scoring Algorithm

Adaptive Channel Intelligence scores each available channel for each interaction. The channel with the highest score is selected.

The scoring formula:

channel_score = response_rate   * 0.30
              + response_speed  * 0.25
              + preference      * 0.20
              + urgency_match   * 0.15
              + complexity_match * 0.10

Table 4. Channel scoring factors.

| Factor | Weight | Definition | Source |
| --- | --- | --- | --- |
| Response Rate | 0.30 | Historical probability this person responds on this channel | System logs |
| Response Speed | 0.25 | Average time to first response on this channel | System logs |
| Preference | 0.20 | User’s stated or observed channel preference | User profile |
| Urgency Match | 0.15 | How well the channel fits the urgency level | Urgency mapping |
| Complexity Match | 0.10 | How well the channel handles the message complexity | Message analysis |

#### 4.2.3 Learning Mechanism

The system learns from every interaction. It updates channel scores based on positive and negative signals.

Positive signals: - Response received within expected time. - Blocker resolved after contact on this channel. - User initiates conversation on this channel.

Negative signals: - No response after expected time. - User explicitly switches to a different channel. - User marks the message as “not the right channel.”

The learning update uses exponential smoothing:

new_score = alpha * observed_score + (1 - alpha) * old_score

Where alpha (default 0.2) controls how fast the system adapts.

@dataclass
class ChannelProfile:
    channel: str
    employee_id: str
    response_rate: float    # 0.0 to 1.0
    avg_response_minutes: float
    preference_score: float  # 0.0 to 1.0
    sample_count: int
    last_updated: datetime

def score_channel(
    profile: ChannelProfile,
    urgency: str,
    complexity: str
) -> float:
    urgency_map = {
        "critical": {"slack": 0.9, "sms": 1.0, "email": 0.2,
                     "calendar": 0.1},
        "high":     {"slack": 0.8, "sms": 0.6, "email": 0.4,
                     "calendar": 0.3},
        "medium":   {"slack": 0.6, "sms": 0.2, "email": 0.7,
                     "calendar": 0.5},
        "low":      {"slack": 0.4, "sms": 0.1, "email": 0.8,
                     "calendar": 0.7},
    }
    complexity_map = {
        "simple":  {"slack": 0.9, "sms": 0.8, "email": 0.5,
                    "calendar": 0.2},
        "medium":  {"slack": 0.6, "sms": 0.3, "email": 0.8,
                    "calendar": 0.5},
        "complex": {"slack": 0.3, "sms": 0.1, "email": 0.7,
                    "calendar": 0.9},
    }

    speed_score = max(0, 1.0 - (profile.avg_response_minutes / 480))

    score = (
        profile.response_rate   * 0.30
        + speed_score           * 0.25
        + profile.preference_score * 0.20
        + urgency_map.get(urgency, {}).get(profile.channel, 0.5) * 0.15
        + complexity_map.get(complexity, {}).get(
              profile.channel, 0.5) * 0.10
    )
    return round(score, 4)

#### 4.2.4 Example

Alice needs to reach Bob about a high-severity dependency blocker. The system has the following channel profiles for Bob:

| Channel | Response Rate | Avg Minutes | Preference | Score |
| --- | --- | --- | --- | --- |
| Slack | 0.85 | 12 | 0.9 | 0.7263 |
| Email | 0.95 | 180 | 0.6 | 0.5981 |
| SMS | 0.70 | 5 | 0.3 | 0.5488 |
| Calendar | 0.60 | 1440 | 0.4 | 0.2425 |

The system selects Slack. Bob responds quickly on Slack, has a high response rate, and prefers it.

### 4.3 Cross-Functional Dependency Graph

#### 4.3.1 Graph Structure

The dependency graph maps relationships between employees, projects, and tasks. It is a directed graph where edges represent “waits on” relationships.

@dataclass
class EmployeeNode:
    id: str
    name: str
    team: str
    role: str
    manager_id: str

@dataclass
class ProjectNode:
    id: str
    name: str
    team: str
    deadline: Optional[datetime]

@dataclass
class TaskNode:
    id: str
    title: str
    project_id: str
    assignee_id: str
    status: str
    blocked: bool
    blocked_by: Optional[str]

@dataclass
class DependencyEdge:
    source_task: str  # blocked task
    target_task: str  # blocking task
    dependency_type: str
    created_at: datetime
    resolved_at: Optional[datetime]

The graph is built on NetworkX DiGraph [21]. Nodes represent tasks. Edges represent dependencies. Employee and project metadata are stored as node attributes.

#### 4.3.2 Blast Radius Calculation

When a task is blocked, how many other tasks are affected? The blast radius answers this question.

We compute blast radius using breadth-first search (BFS) from the blocked task. Every downstream task that transitively depends on the blocked task is counted.

def blast_radius(
    graph: nx.DiGraph,
    blocked_task_id: str
) -> dict:
    """Calculate the downstream impact of a blocked task.

    Returns:
        Dictionary with affected task count, affected
        employees, and affected projects.
    """
    visited = set()
    queue = deque([blocked_task_id])
    affected_employees = set()
    affected_projects = set()

    while queue:
        current = queue.popleft()
        if current in visited:
            continue
        visited.add(current)

        node = graph.nodes[current]
        affected_employees.add(node.get("assignee_id"))
        affected_projects.add(node.get("project_id"))

        # Find all tasks that depend on this task
        for downstream in graph.successors(current):
            if downstream not in visited:
                queue.append(downstream)

    # Remove the original task from counts
    visited.discard(blocked_task_id)

    return {
        "affected_tasks": len(visited),
        "affected_employees": len(affected_employees),
        "affected_projects": len(affected_projects),
        "task_ids": list(visited),
    }

#### 4.3.3 Bottleneck Identification

Bottlenecks are employees or tasks that block many others. We identify them using two graph metrics: in-degree and betweenness centrality.

In-degree counts how many tasks depend on a given task. A task with high in-degree is a bottleneck: many others wait on it.

Betweenness centrality measures how often a node lies on the shortest path between other nodes. An employee with high betweenness centrality is a coordination bottleneck: many dependency chains pass through them.

def identify_bottlenecks(
    graph: nx.DiGraph,
    top_n: int = 5
) -> list[dict]:
    """Find the top-N bottleneck nodes in the dependency graph.

    Combines in-degree (direct dependencies) with betweenness
    centrality (transitive importance) to produce a composite
    bottleneck score.
    """
    in_degrees = dict(graph.in_degree())
    centrality = nx.betweenness_centrality(graph)

    # Normalize in-degree to 0-1 range
    max_in = max(in_degrees.values()) if in_degrees else 1
    norm_in = {
        k: v / max_in for k, v in in_degrees.items()
    }

    # Composite score: 60% in-degree, 40% centrality
    scores = {}
    for node in graph.nodes():
        scores[node] = (
            0.6 * norm_in.get(node, 0)
            + 0.4 * centrality.get(node, 0)
        )

    # Sort by score, return top N
    ranked = sorted(
        scores.items(), key=lambda x: x[1], reverse=True
    )
    return [
        {
            "node_id": node_id,
            "score": round(score, 4),
            "in_degree": in_degrees[node_id],
            "centrality": round(centrality[node_id], 4),
            "node_data": dict(graph.nodes[node_id]),
        }
        for node_id, score in ranked[:top_n]
    ]

#### 4.3.4 Cascade Delay Prediction

Given a blocked task and an estimated resolution time, how much total delay will cascade through the dependency chain?

We compute this by traversing the dependency graph and accumulating delays along each path.

def predict_cascade_delay(
    graph: nx.DiGraph,
    blocked_task_id: str,
    estimated_resolution_hours: float
) -> dict:
    """Predict the cascading delay from a blocked task.

    Uses topological traversal to propagate delays through
    the dependency graph. Each downstream task inherits
    the maximum delay from its upstream dependencies.
    """
    delays = {blocked_task_id: estimated_resolution_hours}
    total_delay_hours = 0.0

    # Topological sort from the blocked task
    try:
        downstream = nx.descendants(graph, blocked_task_id)
    except nx.NetworkXError:
        return {"total_hours": 0, "tasks_delayed": 0}

    sub = graph.subgraph(downstream | {blocked_task_id})

    for node in nx.topological_sort(sub):
        if node == blocked_task_id:
            continue
        # Delay is the max delay of all predecessors
        pred_delays = [
            delays.get(p, 0)
            for p in graph.predecessors(node)
            if p in delays
        ]
        if pred_delays:
            delays[node] = max(pred_delays)
            total_delay_hours += delays[node]

    return {
        "total_delay_hours": round(total_delay_hours, 1),
        "tasks_delayed": len(downstream),
        "max_chain_delay": round(
            max(delays.values()) if delays else 0, 1
        ),
        "delay_per_task": {
            k: round(v, 1)
            for k, v in delays.items()
            if k != blocked_task_id
        },
    }

### 4.4 Quiet Resolution Mode

#### 4.4.1 Motivation

When a blocker is resolved publicly, it creates noise. Everyone sees the problem. Everyone sees who caused it. This can create blame, embarrassment, or unnecessary alarm.

Most blockers are small. They do not require organization-wide awareness. They just need someone to take a specific action.

Quiet Resolution Mode resolves blockers without broadcasting them.

#### 4.4.2 Three-Step Process

Step 1: Investigate silently. The system gathers information about the blocker without alerting anyone beyond the involved parties. It checks task states, reviews documentation, and queries relevant systems.

Step 2: Resolve without broadcasting. The system contacts only the minimum necessary people. It uses direct messages, not public channels. It frames the request as a routine ask, not an escalation.

Step 3: Deliver invisibly. Once the blocker is resolved, the blocked party receives the deliverable through their normal workflow. They may not even know there was a blocker. They simply see their dependency completed.

#### 4.4.3 Escalation Threshold

Quiet Resolution Mode is not always appropriate. The system escalates to visible resolution when:

- The blocker affects more than five downstream tasks (high blast radius).

- The blocker has been active for more than 48 hours.

- The blocker involves a policy violation or compliance issue.

- Two quiet resolution attempts have already failed.

- The Company DNA alignment score for quiet resolution is below 0.5 (e.g., the organization values transparency highly).

@dataclass
class QuietResolutionConfig:
    max_blast_radius: int = 5
    max_age_hours: float = 48.0
    max_quiet_attempts: int = 2
    min_alignment_score: float = 0.5
    compliance_keywords: list[str] = field(
        default_factory=lambda: [
            "security", "compliance", "legal",
            "regulation", "audit"
        ]
    )

def should_use_quiet_mode(
    blocker: ClassifiedBlocker,
    config: QuietResolutionConfig,
    alignment_score: float,
    previous_attempts: int,
) -> bool:
    if blocker.estimated_blast_radius > config.max_blast_radius:
        return False
    age_hours = (
        datetime.utcnow() - blocker.signal.detected_at
    ).total_seconds() / 3600
    if age_hours > config.max_age_hours:
        return False
    if previous_attempts >= config.max_quiet_attempts:
        return False
    if alignment_score < config.min_alignment_score:
        return False
    desc_lower = blocker.signal.description.lower()
    for keyword in config.compliance_keywords:
        if keyword in desc_lower:
            return False
    return True

#### 4.4.4 Key Insight

Most blockers can be resolved without anyone knowing there was a blocker. This is not secrecy. It is efficiency.

A developer waiting on an API key does not need the whole team to know. They need the key. Quiet Resolution Mode gets them the key.

## 5. CDI Proxy: Measuring Coordination Overhead

### 5.1 The Problem with Surveys

Organizations commonly measure coordination health through employee surveys. These surveys ask questions like “How many hours per week do you spend in meetings?” or “How often are you blocked by other teams?”

Surveys have three fundamental problems.

Unreliability. Self-reported data is inaccurate. Employees overestimate or underestimate based on mood, recency bias, and social desirability [22]. A developer who just had a bad week will report worse coordination than actually exists.

High cost. Survey design, distribution, collection, and analysis consume organizational resources. Response rates decline over time, especially with frequent surveys.

Gameability. When survey results are tied to team performance reviews, respondents adjust their answers strategically. A team that wants more headcount may exaggerate coordination problems.

### 5.2 The CDI Proxy Approach

The Coordination Debt Index (CDI) Proxy measures coordination overhead from system APIs. No surveys required. The data comes from tools the organization already uses: calendars, messaging platforms, task management systems, and email.

The CDI Proxy produces a single number between 0 and 100. Lower is better. The score updates daily.

### 5.3 Components

The CDI Proxy combines six components, each measured from a different system.

Table 5. CDI Proxy components.

| Component | Weight | Source | What It Measures |
| --- | --- | --- | --- |
| Meeting Load | 0.25 | Calendar API | Percentage of work hours spent in meetings |
| Recurring Ratio | 0.15 | Calendar API | Fraction of meetings that are recurring (proxy for process overhead) |
| Blocker Days | 0.20 | Task Management API | Average days a task spends in “blocked” status |
| Message Volume | 0.10 | Messaging API | Messages per person per day (high volume suggests coordination problems) |
| Task Delay | 0.15 | Task Management API | Average days a task exceeds its estimated completion time |
| Handoff Time | 0.15 | Task Management API | Average time between task completion and downstream task start |

### 5.4 Normalization

Each component is normalized to a 0-100 scale using empirically derived thresholds.

def normalize_component(
    raw_value: float,
    component: str
) -> float:
    """Normalize a raw CDI component value to 0-100 scale.

    Thresholds are derived from industry benchmarks and
    organizational research. Values below the floor map to 0.
    Values above the ceiling map to 100.
    """
    thresholds = {
        "meeting_load": {"floor": 0.10, "ceiling": 0.60},
        "recurring_ratio": {"floor": 0.20, "ceiling": 0.80},
        "blocker_days": {"floor": 0.5, "ceiling": 10.0},
        "message_volume": {"floor": 20, "ceiling": 200},
        "task_delay": {"floor": 0.5, "ceiling": 14.0},
        "handoff_time": {"floor": 2.0, "ceiling": 48.0},
    }

    t = thresholds[component]
    if raw_value <= t["floor"]:
        return 0.0
    if raw_value >= t["ceiling"]:
        return 100.0
    return (
        (raw_value - t["floor"])
        / (t["ceiling"] - t["floor"])
        * 100.0
    )

### 5.5 Composite Score

The composite CDI Proxy score is a weighted sum of normalized components:

CDI = meeting_load_norm  * 0.25
    + recurring_ratio_norm * 0.15
    + blocker_days_norm   * 0.20
    + message_volume_norm * 0.10
    + task_delay_norm     * 0.15
    + handoff_time_norm   * 0.15

def compute_cdi(
    meeting_load: float,
    recurring_ratio: float,
    blocker_days: float,
    message_volume: float,
    task_delay: float,
    handoff_time: float,
) -> float:
    """Compute the CDI Proxy score from raw component values.

    Returns a float between 0 and 100. Lower is better.
    """
    components = {
        "meeting_load": (meeting_load, 0.25),
        "recurring_ratio": (recurring_ratio, 0.15),
        "blocker_days": (blocker_days, 0.20),
        "message_volume": (message_volume, 0.10),
        "task_delay": (task_delay, 0.15),
        "handoff_time": (handoff_time, 0.15),
    }

    score = 0.0
    for name, (raw, weight) in components.items():
        normalized = normalize_component(raw, name)
        score += normalized * weight

    return round(score, 1)

### 5.6 Benchmark Tiers

Table 6. CDI Proxy benchmark tiers.

| Tier | CDI Range | Interpretation | Typical Characteristics |
| --- | --- | --- | --- |
| Elite | 15–25 | Minimal coordination overhead | Few meetings, fast handoffs, rare blockers |
| Good | 26–40 | Healthy coordination | Moderate meetings, some blockers resolved quickly |
| Average | 41–55 | Normal coordination debt | Regular meetings, blockers take 2–3 days |
| High | 56–70 | Significant coordination problems | Meeting overload, frequent blockers, slow handoffs |
| Critical | 71+ | Severe coordination debt | Most time in meetings, chronic blockers, work stalled |

### 5.7 Worked Example

Consider a team with the following raw values:

| Component | Raw Value | Normalized | Weighted |
| --- | --- | --- | --- |
| Meeting Load | 0.35 (35% of work hours) | 50.0 | 12.5 |
| Recurring Ratio | 0.55 (55% recurring) | 58.3 | 8.7 |
| Blocker Days | 3.5 days average | 31.6 | 6.3 |
| Message Volume | 85 messages/person/day | 36.1 | 3.6 |
| Task Delay | 4.0 days over estimate | 25.9 | 3.9 |
| Handoff Time | 18.0 hours | 34.8 | 5.2 |

CDI Proxy Score: 40.2 (Good tier)

This team has healthy coordination overall. Their main area for improvement is meeting load (35% of work hours in meetings) and recurring meeting ratio (55% of meetings are recurring, which may indicate process overhead that could be reduced).

### 5.8 Limitations of CDI Proxy

We acknowledge several limitations.

Threshold sensitivity. The normalization thresholds are based on published industry benchmarks and organizational research [1, 2, 3], not controlled experiments. Different industries may require different thresholds.

Context blindness. A high meeting load is not always bad. A product launch week naturally involves more coordination. The CDI Proxy does not distinguish between productive and unproductive coordination.

Privacy constraints. Computing the CDI Proxy requires access to calendar, messaging, and task management APIs. Some organizations may not grant this access. Employee consent and data governance policies must be considered.

Correlation, not causation. A declining CDI score correlates with improved coordination health. We do not claim it causes improved coordination.

## 6. Reference Implementation

### 6.1 Overview

We provide an open-source reference implementation of the Coordination Intelligence framework. The code is written in Python 3.11+ and licensed under Apache 2.0.

Repository: github.com/pavelsukhachev/coordination-intelligence

The implementation is a library, not a standalone application. It provides the core algorithms and data structures. Organizations integrate it with their existing tools (Slack, Jira, Google Calendar, etc.) through adapter interfaces.

### 6.2 Architecture

The implementation is organized into six modules corresponding to the framework components.

Table 7. Module architecture.

| Module | Purpose | Key Classes |
| --- | --- | --- |
| arl | Autonomous Resolution Loop | ARLEngine, BlockerSignal, ClassifiedBlocker, RoutingDecision |
| company_dna | Organizational values encoding | CompanyDNA, CoreValue, AlignmentScorer |
| channels | Adaptive Channel Intelligence | ChannelSelector, ChannelProfile, ChannelAdapter |
| graph | Cross-Functional Dependency Graph | DependencyGraph, EmployeeNode, TaskNode, DependencyEdge |
| cdi | CDI Proxy measurement | CDICalculator, ComponentNormalizer, CDIReport |
| quiet | Quiet Resolution Mode | QuietResolver, QuietResolutionConfig, EscalationChecker |

### 6.3 Dependencies

The implementation uses three external libraries.

| Library | Version | Purpose |
| --- | --- | --- |
| Pydantic | >= 2.0 | Data validation and serialization |
| NetworkX | >= 3.0 | Graph algorithms (dependency graph) |
| PyYAML | >= 6.0 | Company DNA configuration parsing |

These are well-maintained, widely-used libraries with permissive licenses.

### 6.4 Integration Points

The framework communicates with external systems through adapter interfaces. Each adapter implements a simple protocol.

class MessagingAdapter(Protocol):
    """Interface for messaging systems (Slack, Teams, etc.)."""

    async def send_message(
        self, recipient: str, message: str
    ) -> bool: ...

    async def get_response_history(
        self, employee_id: str
    ) -> list[dict]: ...


class CalendarAdapter(Protocol):
    """Interface for calendar systems (Google, Outlook, etc.)."""

    async def get_meetings(
        self, employee_id: str, days: int
    ) -> list[dict]: ...

    async def schedule_meeting(
        self, participants: list[str], duration_minutes: int
    ) -> bool: ...


class TaskAdapter(Protocol):
    """Interface for task management (Jira, Asana, etc.)."""

    async def get_blocked_tasks(self) -> list[dict]: ...

    async def update_task_status(
        self, task_id: str, status: str
    ) -> bool: ...

### 6.5 Quick Start

Installation and basic usage:

pip install coordination-intelligence

from coordination_intelligence.company_dna import CompanyDNA
from coordination_intelligence.arl import ARLEngine
from coordination_intelligence.graph import DependencyGraph

# Load organizational values
dna = CompanyDNA.from_yaml("company_dna.yaml")

# Initialize the dependency graph
graph = DependencyGraph()

# Create the ARL engine
engine = ARLEngine(company_dna=dna, graph=graph)

# Report a blocker
engine.report_blocker(
    reporter_id="alice",
    description="Waiting on database schema from backend team",
    related_tasks=["PROJ-123"],
)

# The engine will: classify, route, engage, coordinate,
# resolve, verify, and learn -- automatically.

## 7. Evaluation Approach

### 7.1 Proposed Metrics

We propose five metrics for evaluating the Coordination Intelligence framework.

Table 8. Evaluation metrics.

| Metric | Definition | Target | Measurement Method |
| --- | --- | --- | --- |
| Blocker Resolution Time | Mean hours from detection to verified resolution | < 8 hours | ARL logs |
| CDI Reduction | Percentage decrease in CDI Proxy score | > 20% over 3 months | CDI Proxy weekly snapshots |
| Escalation Rate | Percentage of blockers requiring Level 3 escalation | < 10% | ARL routing logs |
| Quiet Resolution Rate | Percentage of blockers resolved in Quiet Mode | > 60% | Quiet Resolution logs |
| Bottleneck Detection Accuracy | Precision of top-5 bottleneck predictions | > 80% | Manual validation by engineering managers |

### 7.2 Baseline Comparison

To measure improvement, we propose a before-after design.

Phase 1: Baseline (4 weeks). Deploy the CDI Proxy in observation-only mode. Measure coordination overhead without any intervention. Record all blocker events, resolution times, and escalation patterns.

Phase 2: Intervention (12 weeks). Enable the full ARL. Measure the same metrics during active blocker resolution.

Phase 3: Analysis. Compare Phase 2 metrics to Phase 1 baseline. Use paired t-tests for continuous metrics and chi-squared tests for proportional metrics.

### 7.3 Qualitative Assessment

In addition to quantitative metrics, we propose collecting qualitative data through:

- Semi-structured interviews with team leads (monthly).

- Sentiment analysis of messaging data (automated, privacy-preserving).

- Employee satisfaction with coordination tools (quarterly survey, optional).

### 7.4 Honest Assessment

We have not yet conducted controlled experiments. The evaluation plan described above is our intended methodology. We present it transparently so that future work can follow this protocol.

Single-organization testing is planned for a mid-sized technology company (50–200 employees). Results from a single organization will not generalize. Multi-organization evaluation is planned as future work.

## 8. Limitations

We identify six limitations of the current work.

### 8.1 No Controlled Experiments

This paper presents a framework and reference implementation. We have not yet conducted controlled experiments comparing the ARL to existing approaches. The evaluation methodology in Section 7 is proposed, not completed. Until empirical results are available, our claims about effectiveness remain theoretical.

### 8.2 Single-Organization Scope

The framework has been designed and tested in the context of a single organizational type: mid-sized technology companies. Organizations with different structures (large enterprises, nonprofits, government agencies) may require significant adaptation. The Company DNA Framework provides some flexibility, but the blocker taxonomy and resolution strategies may not transfer directly.

### 8.3 Privacy Considerations

The CDI Proxy and ARL require access to sensitive organizational data: calendars, messages, task assignments, and response patterns. This raises privacy concerns.

- Employees may feel surveilled by automated blocker detection.

- Response time tracking could create pressure to respond immediately.

- Blocker classification could reveal sensitive project details.

Addressing these concerns requires careful data governance, employee consent processes, and aggregation strategies that prevent individual-level surveillance. We acknowledge that privacy-preserving implementation is a significant engineering challenge that this paper does not fully solve.

### 8.4 Adoption Barriers

Autonomous blocker resolution requires employee trust. If employees do not trust the system, they will not report blockers. If managers do not trust the system, they will override its routing decisions.

Building trust requires transparency (employees can see what the system does), control (employees can override or pause the system), and demonstrated value (the system must resolve real blockers quickly).

### 8.5 CDI Proxy Measurement Limitations

As discussed in Section 5.8, the CDI Proxy has known limitations. Its normalization thresholds are based on industry benchmarks, not controlled experiments. It cannot distinguish between productive and unproductive coordination. Different industries may require different threshold calibrations.

### 8.6 Blocker Classification Accuracy

The five-type blocker taxonomy (dependency, resource, technical, knowledge, organizational) is a simplification. Real-world blockers often span multiple categories. A “waiting on security review” blocker could be classified as dependency (waiting on a person), organizational (waiting on a process), or resource (not enough reviewers).

The classification step uses heuristics and historical patterns. We do not yet have precision and recall measurements for the classifier. Misclassification could lead to suboptimal routing and delayed resolution.

## 9. Conclusion

### 9.1 Summary

Organizations spend $1.9 trillion per year on coordination failures. Existing tools detect blockers or track them but do not resolve them.

We presented Coordination Intelligence, a framework that closes the loop. The Autonomous Resolution Loop (ARL) provides an eight-step closed-loop process: DETECT, CLASSIFY, ROUTE, ENGAGE, COORDINATE, RESOLVE, VERIFY, and LEARN.

Five supporting components make the ARL effective. The Company DNA Framework ensures decisions align with organizational values. Adaptive Channel Intelligence reaches the right person through the right channel. The Cross-Functional Dependency Graph maps who-waits-on-whom and calculates blast radius. The CDI Proxy measures coordination overhead without surveys. Quiet Resolution Mode resolves blockers without unnecessary noise.

The reference implementation is open-source (Apache 2.0) and available at github.com/pavelsukhachev/coordination-intelligence.

### 9.2 Key Insight

The fundamental insight of this work is that blocker resolution is a coordination problem, not a communication problem.

Existing tools treat blockers as communication failures: if only the right person knew about the problem, they would fix it. But knowing is not doing. A Slack notification about a blocker does not resolve it.

Coordination Intelligence treats blockers as system failures in the organizational dependency graph. Resolution requires understanding the graph, identifying the critical path, selecting the right action, executing it, and verifying the outcome. This is what the ARL does.

### 9.3 Future Work

We identify four directions for future research.

Multi-organization evaluation. Deploy the framework in multiple organizations across different industries and sizes. Compare effectiveness across organizational types. Identify which Company DNA configurations work best for which organizational structures.

Privacy-preserving analytics. Develop techniques for computing CDI Proxy scores and identifying bottlenecks without exposing individual-level data. Differential privacy and federated learning are promising approaches.

Integration with existing PM tools. Build production-quality adapters for popular tools (Jira, Asana, Slack, Microsoft Teams, Google Calendar). Make the framework easy to adopt without replacing existing infrastructure.

Predictive blocker detection. Use historical patterns to predict blockers before they occur. If the system knows that cross-team dependencies in the second week of a sprint have a 40% chance of becoming blockers, it can proactively address them.

### 9.4 Open-Source Commitment

The Coordination Intelligence framework is open-source under the Apache 2.0 license. We believe that coordination intelligence should be accessible to every organization, regardless of size or budget. We invite the research community and practitioners to build on this work.

## References

[1] Gallup, “State of the Global Workplace: 2023 Report,” Gallup Inc., Washington, DC, 2023. Available: https://www.gallup.com/workplace/349484/state-of-the-global-workplace.aspx

[2] Grammarly and The Harris Poll, “The State of Business Communication 2023,” Grammarly Inc., San Francisco, CA, 2023. Available: https://www.grammarly.com/business/business-communication-report

[3] S. Rogelberg, C. Scott, and J. Kello, “The Science and Fiction of Meetings,” MIT Sloan Management Review, vol. 48, no. 2, pp. 18–21, 2007.

[4] Atlassian, “You Waste a Lot of Time at Work,” Atlassian Infographic, 2023. Available: https://www.atlassian.com/time-wasting-at-work

[5] ProofHub, “The Cost of Poor Collaboration,” ProofHub Blog, 2023. Available: https://www.proofhub.com/articles/cost-of-poor-collaboration

[6] Geekbot, “Geekbot: Asynchronous Standup Meetings,” 2024. Available: https://geekbot.com

[7] Standuply, “Standuply: Standup Meetings Bot for Slack,” 2024. Available: https://standuply.com

[8] Range, “Range: Stay in Sync with Your Team,” 2024. Available: https://www.range.co

[9] Friday, “Friday: Workplace OS,” 2024. Available: https://www.friday.app

[10] Atlassian, “Jira Software,” 2024. Available: https://www.atlassian.com/software/jira

[11] Asana, “Asana: Work Management Platform,” 2024. Available: https://asana.com

[12] Monday.com, “Monday.com: Work OS,” 2024. Available: https://monday.com

[13] Linear, “Linear: The Issue Tracking Tool You’ll Enjoy Using,” 2024. Available: https://linear.app

[14] T. Dohmke, “GitHub Copilot: Your AI Pair Programmer,” GitHub Blog, 2023. Available: https://github.blog/2023-03-22-github-copilot-x-the-ai-powered-developer-experience/

[15] OpenAI, “ChatGPT: Optimizing Language Models for Dialogue,” OpenAI Blog, 2022. Available: https://openai.com/blog/chatgpt

[16] Microsoft, “Microsoft 365 Copilot,” 2024. Available: https://www.microsoft.com/en-us/microsoft-365/copilot

[17] LangChain, “LangGraph: Build Stateful, Multi-Actor Applications,” 2024. Available: https://github.com/langchain-ai/langgraph

[18] J. Moura, “CrewAI: Framework for Orchestrating Role-Playing Autonomous AI Agents,” 2024. Available: https://github.com/crewAIInc/crewAI

[19] D. Wu, et al., “AutoGen: Enabling Next-Gen LLM Applications via Multi-Agent Conversation,” arXiv preprint arXiv:2308.08155, 2023.

[20] A. Fourney, et al., “Magentic-One: A Generalist Multi-Agent System for Solving Complex Tasks,” arXiv preprint arXiv:2411.04468, 2024.

[21] A. Hagberg, D. Schult, and P. Swart, “Exploring Network Structure, Dynamics, and Function Using NetworkX,” in Proceedings of the 7th Python in Science Conference, 2008, pp. 11–15.

[22] D. Podsakoff, S. MacKenzie, J. Lee, and N. Podsakoff, “Common Method Biases in Behavioral Research: A Critical Review of the Literature and Recommended Remedies,” Journal of Applied Psychology, vol. 88, no. 5, pp. 879–903, 2003.

[23] J. R. Hackman, “Collaborative Intelligence: Using Teams to Solve Hard Problems,” San Francisco, CA: Berrett-Koehler Publishers, 2011.

[24] A. Pentland, “Social Physics: How Good Ideas Spread – The Lessons from a New Science,” New York, NY: Penguin Press, 2014.

[25] E. Bernstein, J. Shore, and D. Lazer, “How Intermittent Breaks in Interaction Improve Collective Intelligence,” Proceedings of the National Academy of Sciences, vol. 115, no. 35, pp. 8734–8739, 2018.

[26] P. Hinds and C. McGrath, “Structures That Work: Social Structure, Work Structure and Coordination Ease in Geographically Distributed Teams,” in Proceedings of the 2006 20th Anniversary Conference on Computer Supported Cooperative Work, 2006, pp. 343–352.

[27] A. C. Edmondson, “Teaming: How Organizations Learn, Innovate, and Compete in the Knowledge Economy,” San Francisco, CA: Jossey-Bass, 2012.

[28] T. Malone, “Superminds: The Surprising Power of People and Computers Thinking Together,” New York, NY: Little, Brown and Company, 2018.

## Appendix A. Complete ARL State Machine

The ARL operates as a finite state machine with eight states and defined transitions.

States: {DETECT, CLASSIFY, ROUTE, ENGAGE, COORDINATE,
         RESOLVE, VERIFY, LEARN}

Transitions:
  DETECT     -> CLASSIFY     : blocker_identified
  CLASSIFY   -> ROUTE        : classification_complete
  ROUTE      -> ENGAGE       : routing_decided
  ENGAGE     -> COORDINATE   : engagement_sent
  COORDINATE -> RESOLVE      : action_completed
  RESOLVE    -> VERIFY       : resolution_recorded
  VERIFY     -> LEARN        : verification_passed
  VERIFY     -> CLASSIFY     : verification_failed (re-enter
                               loop with elevated severity)
  LEARN      -> DETECT       : pattern_stored (ready for
                               next blocker)

Terminal:
  Any state  -> ABANDONED    : authorized_deprioritization

Each state transition is logged with a timestamp, actor, and metadata. The complete history of a blocker’s journey through the ARL is stored as an immutable audit trail.

## Appendix B. CDI Proxy Component Derivations

### B.1 Meeting Load

Source: Calendar API

Raw value: Percentage of work hours (assumed 8 hours/day, 5 days/week) spent in meetings.

meeting_load = total_meeting_hours / total_work_hours

Meetings shorter than 5 minutes are excluded (likely calendar artifacts). All-day events are excluded unless they contain “meeting” or “review” in the title.

### B.2 Recurring Ratio

Source: Calendar API

Raw value: Fraction of meetings that are recurring (have a recurrence rule).

recurring_ratio = recurring_meeting_count / total_meeting_count

A high recurring ratio suggests process overhead. Teams with many recurring meetings may have institutionalized coordination rather than resolving root causes.

### B.3 Blocker Days

Source: Task Management API

Raw value: Average number of calendar days a task spends in a “blocked” or “waiting” status.

blocker_days = sum(days_in_blocked_status) / count(blocked_tasks)

Only tasks blocked in the measurement period are included. Tasks that were blocked before the period and remain blocked are counted from the period start date.

### B.4 Message Volume

Source: Messaging API

Raw value: Average messages sent per person per work day.

message_volume = total_messages / (person_count * work_days)

Thread replies count as separate messages. System-generated messages (bot notifications, automated alerts) are excluded.

### B.5 Task Delay

Source: Task Management API

Raw value: Average number of days a completed task exceeded its estimated completion date.

task_delay = sum(actual_days - estimated_days) / count(delayed_tasks)

Only tasks with both an estimate and a completion date are included. Tasks completed early contribute 0 to the sum (not negative values).

### B.6 Handoff Time

Source: Task Management API

Raw value: Average hours between one task’s completion and the start of a task that depends on it.

handoff_time = sum(downstream_start - upstream_end) / count(handoffs)

Only task pairs with explicit dependency links are included. Handoffs during non-work hours are adjusted to count only work hours.

## Appendix C. Synthetic Evaluation Scenario

To illustrate the framework in action, we present a synthetic scenario with a fictional organization.

### C.1 Setup

Organization: Acme Corp (synthetic) Teams: Frontend (Alice, Bob), Backend (Charlie, Diana), Platform (Eve) Project: Product launch in 2 weeks

### C.2 Dependency Graph

Alice (Frontend) -- needs API spec from --> Charlie (Backend)
Charlie (Backend) -- needs DB migration from --> Diana (Backend)
Diana (Backend) -- needs cloud access from --> Eve (Platform)
Bob (Frontend) -- needs design review from --> Alice (Frontend)
Bob (Frontend) -- needs auth service from --> Charlie (Backend)

### C.3 Blocker Event

Eve is on vacation. Nobody else can grant cloud access.

### C.4 ARL Execution

DETECT: The system notices Diana’s task “DB Migration” has been in “blocked” status for 24 hours. Diana’s last check-in mentioned “waiting on cloud access.”

CLASSIFY: Type: Resource (lacking access). Severity: Critical (blast radius: 4 downstream tasks, deadline in 2 weeks).

ROUTE: Level 2 (Standard). Target: Eve’s manager (Eve is unavailable). Backup: Platform team on-call.

ENGAGE: Adaptive Channel Intelligence selects Slack DM for Eve’s manager (high response rate: 0.92, average response time: 8 minutes). Message: “Diana (Backend) is blocked on cloud access provisioning. Eve is unavailable. 4 downstream tasks are affected, including the product launch in 2 weeks. Can you approve temporary access or assign an alternate approver?”

COORDINATE: Eve’s manager approves temporary access. The system notifies Diana that access is ready.

RESOLVE: Diana confirms she has access and starts the DB migration.

VERIFY: 24 hours later, the system checks with Diana (“Is the migration progressing?”) and Eve’s manager (“Was the temporary access set up correctly?”). Both confirm.

LEARN: The system records: Resource blockers involving platform access have a 60% chance of being caused by single-point-of-failure approvers. Future routing for similar blockers will check approver availability first.

### C.5 Outcome Without ARL

Without the ARL, the likely outcome: - Diana mentions the blocker in Monday’s standup. - Team lead asks “who can help?” No one knows. - Team lead emails Eve. No response (vacation). - Wednesday: Team lead escalates to Eve’s manager. - Thursday: Access is granted. - Total delay: 4 days.

With the ARL, the delay was less than 4 hours.

### C.6 CDI Impact

Before the ARL, Acme Corp’s CDI Proxy score for this sprint:

| Component | Before | After |
| --- | --- | --- |
| Blocker Days | 4.2 | 1.8 |
| Task Delay | 5.1 | 3.2 |
| Handoff Time | 28 hrs | 12 hrs |
| CDI Score | 52.3 | 36.7 |

The CDI Proxy score improved from Average (52.3) to Good (36.7), a 30% reduction.

Manuscript submitted to TechRxiv, February 2026. Preprint DOI: 10.36227/techrxiv.PENDING Code: github.com/pavelsukhachev/coordination-intelligence License: Apache 2.0 Correspondence: pavel@electromania.llc